Introduction to Software Engineering

Project Proposal

The student team is required to complete the Project Proposal documentation for the assigned course project, following the attached template.

Software Engineering Department

Faculty of Information and Technology

University of Science

Table of Contents

Objectives	1

1	Member Contribution Assessment	2

2	Preliminary Problem Statement	3

3	Proposed Solution	5

4	Development Plan	7

5	Human Resources & Costing Plan	14

6	Tools setup	16

Project Proposal

# Objectives

This document focus on the following topics:

Hiển thị dữ liệu phức tạp

- DataGridView

Completing the Project Proposal document with the following sections:

  - Preliminary Problem Statement

  - Proposed Solution

  - Development Plan

  - Human Resources & Costing Plan

- Understanding the Project Proposal document.

# Member Contribution Assessment

| ID | Name | Contribution (%) | Signature |
| --- | --- | --- | --- |
| 23127192 | Nguyễn Văn Hộp | 100 |  |
| 23127411 | Lê Long | 100 |  |
| 23127430 | Đinh Hoàng Nam | 100 |  |

# Preliminary Problem Statement

Business Description

In recent years, the demand for professional pet care services has increased significantly. Pet owners are becoming more concerned about their pets’ health and well-being, seeking reliable places that provide medical checkups, vaccinations, grooming, and treatment tracking. However, most small or medium pet centers in Vietnam still rely on manual management through notebooks or personal messaging tools (such as Zalo or Facebook), leading to many issues in appointment tracking, record storage, and customer communication.

To address these limitations, our team proposes a PetCare Management Web Application that allows customers, veterinarians, and managers to interact through a centralized platform. This system focuses on simplifying the process of booking appointments, recording medical data, managing employee schedules, and tracking revenues, all in one interface that is accessible via web browsers.

The main objective is to digitize the daily workflow of pet care centers, reduce human errors, and enhance the experience for both customers and staff.

System Overview

The proposed system serves three types of users:

- Customers (Pet Owners)

- Veterinarians (Staff)

- Managers (Admins)

Operating Environment

- Client (Frontend): Web browser hỗ trợ HTML5, giao diện responsive dùng Bootstrap 5 (desktop & mobile)

- Frontend Technology: HTML/CSS/JS + Bootstrap, render ở client, gọi API qua HTTP/JSON

- Backend: Node.js (Express) xây dựng RESTful API, xử lý nghiệp vụ, xác thực và nối với cơ sở dữ liệu.

- Database: Supabase (cloud-hosted PostgreSQL service with built-in authentication and storage)

- Platform / Deployment:

- Frontend (static HTML/CSS/JS) deployed on Vercel;

- Backend (Node.js/Express) deployed on Render;

- Database hosted on Supabase.

- Documentation: English-based technical reports using standard SE templates.

Constraints & Considerations

- Must provide a simple, intuitive UI for both customers and employees.

- Should allow branch-level and company-level data separation.

- Must ensure data synchronization between staff operations and customer records.

- Should be scalable to support at least 10 branches and 1000+ customers.

- Must comply with security and privacy standards for personal information.

# Proposed Solution

#### Software

#### Features

| Demands | Requirements |
| --- | --- |
| As a customer, I want to fill out a form to schedule an appointment with my name and phone number. | Appointment booking form |
| As a customer, I want to view my pet's records, medical history, and treatments. | Pet record management & treatment history |
| As a customer, I want to have a personal account. | Sign in/ sign up |
| As a customer, I want my password protected | Password security |
| As a veterinarian, I want to manage the pet's records. | Manage and update records |
| As a veterinarian, I want to update my available days. | Manage and update the available days for work |
| As a veterinarian, I want to update the diagnosis, prescriptions, and treatment progress for pets. | Display work schedule |
| As a veterinarian, I want the interface to be easy to look at and responsive. | Design and response processing |
| As a manager, I want to manage customer accounts and my employee. | Manage account and employee |
| As a manager, I want to summarize the revenue. | Revenue statistics and reporting |
| As a manager, I want to schedule appointments for customer. | Manage and schedule appointments |

#### 3.1.2. Software Architecture

| Front-end | Back-end | Database |
| --- | --- | --- |
| HTML/CSS/JS + Bootstrap | RESTful API NodeJS (Express) | PostgreSQL |

The front-end communicates with the backend through RESTful API calls, and the backend is the only component that communicates with Supabase. This ensures centralized validation, security, and consistent business rules

#### Hardware

The system requires minimal hardware for deployment and usage:

- Server: 1 computer or cloud instance (e.g., AWS, Azure) with at least 4GB RAM and 50GB storage to host the web application and database.

- Client devices: Desktop, laptop, or mobile device with an internet browser and network connection.

- Network: Stable internet connection for all users (customers, veterinarians, and managers) to access the system remotely.

# Development Plan

Our team will implement the project using an iterative and incremental software development process based on the Waterfall model combined with Agile framework, divided into 5 key phases. Each phase includes clear objectives, activities, and deliverables to ensure timely progress and maintain product quality.

#### Requirements Analysis

Objectives:
To define project goals, collect stakeholders’ expectations, and document all functional and non-functional requirements for the PetCare Management Web System.

Activities:

- Conduct brainstorming sessions and interviews to analyze the business workflow of a multi-branch pet care center.

- Identify key system actors.

- Define the project scope, use cases, and core system requirements.

- Analyze current pain points such as manual record-keeping, data duplication, and lack of centralized reporting to propose automation and synchronization solutions.

Deliverables:

- Software Requirement Specification (SRS).

- Use Case Diagram and Description.

- Initial Data Dictionary and Requirement Traceability Matrix.

Expected Outcome:
A clear and validated requirements baseline that defines system scope and ensures all stakeholders share a consistent understanding of project objectives.

Duration: 2 weeks (Oct 13 – Oct 26, 2025)

#### 4.2 Software Design

Objectives:
To transform the collected requirements into a structured design blueprint describing the system architecture, database schema, user interface, and data interactions.
The design ensures scalability, maintainability, usability, and secure data management.

Design Approach:
The PetCare Management System follows a three-tier architecture that clearly separates the presentation, application, and data layers.

- Presentation Layer (Frontend):

  - Implemented using HTML, CSS, JavaScript, and Bootstrap 5.

  - Provides responsive, mobile-friendly, and user-oriented interfaces for three roles: Customer, Veterinarian, and Manager.

  - Uses Fetch API / AJAX calls to communicate with backend APIs.

  - Handles form inputs, tables, and modals for appointments, pet records, and reports.

- Application Layer (Backend):

  - Built with Node.js and Express framework.

  - Contains business logic, authentication, and role-based access control (RBAC).

  - Defines RESTful API endpoints (e.g., /api/pets, /api/appointments, /api/users) to process and validate requests.

  - Manages data exchange between the frontend and Supabase (PostgreSQL) through the Supabase JavaScript SDK.

- Data Layer (Database):

  - Hosted on Supabase (PostgreSQL).

  - Stores structured data for users, pets, appointments, medical records, and invoices.

  - Uses relational constraints, foreign keys, and indexes to ensure integrity and query efficiency.

  - Supabase also handles user authentication and data access policies via Role Level Security (RLS).

System Flow:

- User interacts with the Bootstrap web interface.

- Frontend (JavaScript) sends HTTP requests to the Express backend API.

- Backend processes the request, performs logic and authentication, then queries Supabase.

- The response data is sent back as JSON and displayed on the frontend in real time.

Key Design Features:

- Role-Based Access Control (RBAC) for data security.

- Centralized cloud database with automatic backup and recovery.

- Modular API structure for easy maintenance and feature expansion.

- Responsive UI/UX optimized for desktop and mobile devices.

- Scalability for future branch integration and high user load.

Deliverables:

- System Architecture Diagram (3-tier model).

- Entity-Relationship Diagram (ERD) and Preliminary Database Schema.

- Draft UI Wireframes (Bootstrap layout for Dashboard, Pet, Appointment, and Report pages).

- API Design Document detailing endpoints and data flows.

Expected Outcome:
A well-structured, modular design that supports smooth implementation and integration between frontend, backend, and database layers, ensuring system scalability and maintainability.

Duration: 3 weeks (Oct 15 – Nov 4, 2025)

#### 4.3 Implementation

Objectives:
To develop the PetCare Management Web System according to the approved design using a separated architecture: a static HTML/CSS/JavaScript + Bootstrap frontend for user interaction, a Node.js (Express) backend for application logic and API handling, and Supabase (PostgreSQL) for data storage and authentication.

Development Strategy:
An iterative and incremental development approach is applied within the overall Waterfall framework.
Each functional module is designed, implemented, and tested individually before integration to ensure system stability and maintainability.

Activities:

- Setup & Configuration

  - Initialize a GitHub repository for version control.

  - Set up the Node.js environment and install dependencies:

    - express, cors, dotenv, and @supabase/supabase-js.

  - Create an .env file to store Supabase credentials (SUPABASE_URL, SUPABASE_KEY).

  - Configure Express to serve static files and handle RESTful API routes.

- Backend Development (Node.js + Express)

  - Develop RESTful API endpoints to handle system operations:

    - /auth – authentication and user role verification.

    - /pets – create, update, and retrieve pet information.

    - /appointments – manage appointment scheduling and status.

    - /staff – manage veterinarian profiles and working days.

    - /reports – retrieve statistical summaries and financial data.

  - Integrate the backend with Supabase (PostgreSQL) through the Supabase JavaScript SDK.

  - Implement middleware for request validation, error handling, and CORS policy.

  - Test all endpoints using Postman before frontend integration.

- Frontend Development (HTML/CSS/JavaScript + Bootstrap)

  - Design responsive and user-friendly web pages using Bootstrap components.

  - Implement navigation menus, forms, tables, and modals for each system module.

  - Use AJAX / Fetch API in JavaScript to call backend APIs hosted on Render.

  - Display real-time data responses from the backend (e.g., pet list, appointments, reports).

  - Ensure cross-browser compatibility and responsive layout for desktop and mobile users.

- Integration Phase

  - Connect frontend JavaScript functions to Express RESTful APIs.

  - Validate CRUD operations between the frontend, backend, and Supabase.

  - Test authentication and role-based access to ensure data security.

- Refinement and Optimization

  - Debug and fix issues found during integration.

  - Optimize page loading speed and query performance.

  - Improve UI/UX design for better usability.

  - Prepare deployment configurations for Render (backend) and Vercel/Netlify (frontend).

Deliverables:

- Fully functional prototype of the PetCare Management System.

- Source code hosted on GitHub (backend and frontend separated).

- Database schema and configuration scripts on Supabase.

- RESTful API documentation (in Markdown or Swagger format).

- Progress report summarizing implementation and testing results.

Expected Outcome:
A working, fully integrated web-based system that allows users to manage pets, appointments, and reports through a responsive Bootstrap interface connected to a secure Node.js backend and Supabase database.

Duration: 3 weeks (Nov 4 – Nov 24, 2025)

#### 4.4 Testing

Objectives:
To verify that the PetCare Management System meets all functional and non-functional requirements and performs reliably across the frontend, backend, and database components.

Testing Strategy:
A combination of manual and automated testing will be applied to ensure functionality, stability, and usability.
Testing is performed after each development phase and before deployment.

Testing Process:

- Unit Testing: Validate each backend API endpoint and JavaScript function.

- Integration Testing: Confirm smooth communication between frontend (AJAX requests), backend (Express APIs), and Supabase database.

- System Testing: Verify complete workflows (e.g., booking, record update, reporting).

- User Acceptance Testing (UAT): Conduct by selected users to ensure ease of use and responsiveness.

- Regression Testing: Re-test after bug fixes or updates.

Deliverables:

- Test Plan and Test Cases.

- Execution Report and Bug Log.

- Final Testing Report for evaluation.

Expected Outcome:
A verified and stable web application with responsive UI, accurate backend processing, and consistent Supabase data operations.

Duration: 1 week (Nov 25 – Dec 1, 2025)

#### 4.5 Deployment and Maintenance

Objectives:
To deploy and maintain the PetCare Management System using a separated architecture -Bootstrap frontend, Node.js/Express backend, and Supabase (PostgreSQL) - ensuring stability, scalability, and security after release.

Deployment Plan:

- Backend (Render): Deploy the Express server on Render, set environment variables for Supabase connection, and enable CORS for the frontend domain.

- Frontend (Vercel): Host static HTML/CSS/JavaScript + Bootstrap files; connect to backend APIs via HTTPS requests (e.g., https://petcare-api.onrender.com/api/...).

- Database (Supabase): Use Supabase for data storage and authentication, applying RBAC and Row-Level Security (RLS).

- Testing: Perform smoke testing to verify key API endpoints and ensure data flow between layers.

Maintenance Activities:
Monitor system logs, update dependencies, apply security patches, and perform scheduled backups.
Fix bugs, optimize performance, and add new features (e.g., payment, notifications).
Keep all technical documentation and user manuals updated.

Expected Outcome:
A stable, secure, and scalable web application with:

- Frontend on Vercel

- Backend on Render

- Database on Supabase
The system will operate efficiently and be easily extendable for future improvements.

Duration: 1 week (Dec 2 – Dec 8, 2025)

# Human Resources & Costing Plan

#### 5.1 Human Resources:

| Role | Team member | Responsibilities |
| --- | --- | --- |
| Project manager | Dinh Hoang Nam | Manage the overall project, assign tasks, and ensure the project is completed on time. |
| Business analyst | Nguyen Van Hop | Gather requirements and help define the system’s main functions. |
| UX/UI designers | Dinh Hoang Nam | Design the user interface and ensure good user experience. |
| Front-end developers | Le Long | Develop the website’s interface and connect it to the backend. |
| Back-end developers | Le Long Dinh Hoang Nam | Build the server, API, and database connections for the system. |
| Database designers | Nguyen Van Hop | Design and maintain the project’s database structure.. |
| Project testers | Le Long | Test the system, find bugs, and make sure all features work correctly. |
| Documentation writer | Nguyen Van Hop | Write reports, proposals, and record project progress. |

#### Costing Plan:

| Category | Details | Estimated Cost (VND) |
| --- | --- | --- |
| Human Resources | Team effort for analysis, design, development, testing, documentation. | 0 |
| Software & Tools | Development tools: Github, Figma, Jira. | 0 |
| Hosting & Deployment | Frontend hosting: Vercel (static HTML/CSS/JS) Backend hosting: Render (Node.js/Express API) Database hosting: Supabase (PostgreSQL cloud service) Domain name | ~200,000 |
| Documentation & Printing | Printing proposal, final report, evaluation forms (if required) | ~50,000 |

# Tools setup

- Moodle: Assignment and announcement tracking.

- Discord: Instructor communication.

- Jira: Task and sprint management.

- GitHub: Version control.